# **Final Year Project: Multiplayer Online Game with AI - Progress Report**

## **Progress Chart**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Agenda\Week** | **18** | **19** | **20** | **21** | **22** | **23** | **24** | **25** | **26** | **27** | **28** | **29** | **30** |
| Refresh on the topic |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Train AI for 6 Hours |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Discussing of Chow function and Logic Planning |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implement Code for Chow function and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implement Code for Pong, Kong function and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |

## **Tasks Completed**

|  |  |  |
| --- | --- | --- |
| **Date** | **Number of hours** | **Task Completed** |
| 28-DEC-20 | 2 Hours | Implement Code for Pong, Kong function and Debugging  Implement script and debug using debug.log |

## **Problems Faced**